# Updated Phase 2 Tasks

Connor Hickey - Product Development Lead

Phase 2: Data Validation and Quality Assurance

Duration: January 19-24, 2026

# Phase 2 Tasks (6 Tasks)

| No | Task | Criteria |
| --- | --- | --- |
| 1 | Create data validation dashboard view | Dashboard displays pct complete for each field |
| 2 | Implement bulk data correction API | API accepts CSV and updates multiple records |
| 3 | Add data quality scoring algorithm | Each competitor receives 0-100 quality score |
| 4 | Create automated freshness checker | System flags records not updated in 30+ days |
| 5 | Build change history tracking | Audit log captures who/what/when for edits |
| 6 | Implement Universal Data Sourcing System | Every data point is clickable with source attribution |

# Task 6 Details: Universal Data Sourcing

External Source: Link icon opens URL in new tab

Manual Entry: Shows Manual Entry by [Name]

Calculated Value: Shows formula with clickable variables