# MSF Winter Clinic: Certify Health Team 1

MASTER PROJECT PLAN & ROLE ASSIGNMENTS

Document Version: 2.0 | Date: January 18, 2026 | Status: MVP Complete

# TEAM ROLES

| Role | Team Member | Responsibilities |
| --- | --- | --- |
| Team Lead / Coordinator | Andrew Kimelman | Cross-team coordination, client communication, approvals |
| Product Development Lead | Connor Hickey | Backend, automation, GPT-4 integration |
| Research Lead | Kevin Way | Competitive landscape, data sourcing |
| Data Lead | Connor Maloney | Excel dashboard, KPIs, data quality |
| Delivery Lead | Mo Srouji | Visuals, documentation, presentations |

# PROJECT STATUS

Competitors Tracked: 87 (Target: 50+) - COMPLETE

Data Points: 32/32 - COMPLETE

Automated Tests: 19/19 Passing (100%)

AI Integration: GPT-4 + Interactive Chatbox - COMPLETE

# PROJECT OBJECTIVES

1. Track 50+ competitors in middle-market healthcare IT - COMPLETE (87)

2. Collect 32 standardized data points per competitor - COMPLETE

3. Automate data collection via web scraping + GPT - COMPLETE

4. Deliver insights through Excel/Web dashboard - COMPLETE

5. Alert stakeholders on critical changes via email - COMPLETE

# DELIVERABLES

| Deliverable | Due Date | Status |
| --- | --- | --- |
| MWP Excel Dashboard | Jan 26 | COMPLETE |
| Competitor List (50+) | Jan 26 | 87 - COMPLETE |
| Cloud Backend | Feb 6 | COMPLETE |
| GPT-4 Pipeline | Feb 2 | COMPLETE |
| MVP Dashboard | Feb 9 | COMPLETE |
| Email Alerts | Feb 9 | COMPLETE |
| Documentation | Feb 9 | COMPLETE |

# TECHNICAL IMPLEMENTATION

Backend: FastAPI with 20+ REST endpoints

Database: SQLite

Scraping: Playwright-based CompetitorScraper

AI: OpenAI GPT-4 for summaries and chat

Frontend: Web dashboard (8+ pages)

Testing: 19/19 automated tests passing

# 32 DATA POINTS COLLECTED

Core Data: Pricing, Features, Customers, Funding, Hiring, Reviews, News

Customer & Market: Acquisition Rate, Segments, Size Focus, Geography, Partners

Company Health: Employees, Growth, HQ, Founded, Leadership

Product: Tagline, Differentiators, Categories, Certifications, Mobile

Digital: Traffic, Social, Blog, Events, SEO

Competitive: Launches, Partnerships, Awards, Acquisitions, Backers

# KEY DATES

January 5, 2026 - Project Start - COMPLETE

January 26, 2026 - MWP Due - COMPLETE

January 27, 2026 - Executive Presentation Workshop

February 6-8, 2026 - Clinics Intensive Weekend

Week of Feb 9, 2026 - Final Presentations / MVP Due

# STATEMENT OF WORK (External)

## Project Overview

Project: Certify Intel

Duration: January 16 - February 9, 2026

Objective: Automated competitive intelligence system monitoring 87 healthcare IT competitors.

## In Scope

- Web dashboard with competitor data and analysis

- Excel export with Power Query connectivity

- AI-powered executive summaries (GPT-4)

- Interactive chatbox for follow-up questions

- Email alerts on competitor changes

- Comprehensive documentation

## What Certify Health Receives

1. Web Dashboard: 87 competitors, AI summary, battlecards, change log

2. Excel Integration: JSON/Excel exports for Power Query

3. Backend: FastAPI server, Playwright scraper, GPT-4 extraction

4. Documentation: User guide, technical docs, data dictionary

## Acceptance Criteria

- 50+ competitors populated - PASS (87)

- Automated refresh working - PASS

- API connections functional - PASS

- Email alerts configured - PASS

- All 32 data points populated - PASS

- Documentation complete - PASS

# SIGN-OFF

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Team Lead | Andrew Kimelman |  |  |
| Product Dev | Connor Hickey |  |  |
| Research | Kevin Way |  |  |
| Data | Connor Maloney |  |  |
| Delivery | Mo Srouji |  |  |

Document Generated: January 18, 2026