# Project Status Briefing for Andrew

Prepared by: Connor Hickey | Date: January 18, 2026

# The Situation

While working on my Product Development Lead tasks, I used an AI coding assistant to accelerate development. The tool was extremely efficient and ended up building out more than just my assigned portion - essentially completing the entire technical MVP ahead of schedule.

# What Has Been Built

87 competitors in database (target was 50+)

Full web dashboard with 8+ pages

AI-powered executive summary using GPT-4

Interactive chatbox for follow-up questions

Battlecard generation for sales enablement

Change log with filtering

Excel/JSON export APIs for Power Query

Automated scraping infrastructure

19/19 automated tests passing

Live demo available at: http://127.0.0.1:8000/app/

# Remaining Work for Team

| Team Member | Proposed Tasks |
| --- | --- |
| Andrew (Lead) | Final review, client presentation prep, executive sign-off |
| Kevin (Research) | Validate competitor data accuracy, add any missing competitors, research methodology doc |
| Connor M. (Data) | Review data quality, create Excel pivot views, verify KPIs |
| Mo (Delivery) | Polish documentation, create user guide, prep presentation visuals |
| Connor H. (Dev) | Support team with technical questions, fix any bugs found during validation |

# Recommendation

Use this head start to deliver an exceptional final product. Team members can focus on:

Validating and improving data quality

Creating polished presentation materials

Preparing for the Executive Presentation Workshop (Jan 27)

Ensuring documentation is client-ready

# Discussion Points

1. How should we communicate this to the rest of the team?

2. What validation steps do we want each member to complete?

3. How do we want to handle AI tool usage disclosure for the clinic?